Symphony Repository

Governance Contradiction Resolution

Complete Task Implementation Plan

Prepared: 2026-03-07  |  Status: Ready for Implementation  |  Phase: 1

| Resolved Tasks | Open Issues | Branch Status | Files Affected |
| --- | --- | --- | --- |
| 11 Contradictions / Issues | 11 Open Issues Remain | All work on main (VIOLATION) | 17 governance files modified |

CRITICAL: Branch Discipline Violation All governance contradiction resolution work and INV-134 work was committed directly to main, violating the AGENTS.md rule that prohibits direct pushes to main. Every resolved task below must be retroactively moved to a proper branch before any merge can be considered legitimate. No resolved task is complete until this branch remediation is executed and human review is performed.

# 1. Governance Foundation

Before implementing any task, the following authority hierarchy must be understood. Conflicts between documents are resolved by rank order.

| Rank | Document | Scope |
| --- | --- | --- |
| 1 | docs/operations/AI_AGENT_OPERATION_MANUAL.md | Apex authority — all agent behavior, task lifecycle, approvals |
| 2 | docs/operations/AGENTIC_SDLC_PHASE1_POLICY.md | Canonical within Phase-1 policy scope only |
| 3 | docs/operations/TASK_CREATION_PROCESS.md | Canonical for task scaffold sequence and trace requirements |
| 4 | docs/operations/REMEDIATION_TRACE_WORKFLOW.md | Canonical for Change Trace triggers and DRD thresholds |
| 5 | .agent/** | Local agent policy — must not contradict ranks 1-4 |
| 6 | .codex/** | Codex agent rules — must not contradict ranks 1-5 |
| 7 | docs/operations/DEV_WORKFLOW.md | Developer workflow reference; procedural instructions defer to ranks 1-6 |

Taxonomy scope exception: docs/operations/PHASE_LIFECYCLE.md is the sole authority for lifecycle phase key definitions (valid keys: 0, 1, 2, 3, 4 only — dotted values and named values forbidden) regardless of rank.

# 2. Mandatory Task Scaffold Sequence

Every task in this plan must follow this 7-step sequence in exact order. No step may be skipped or reordered. Do not begin implementation until step 6 is complete.

| Step | Action | Requirements |
| --- | --- | --- |
| Step 1 | Create minimal meta.yml stub | tasks/<TASK_ID>/meta.yml with fields: task_id, title, owner_role, lifecycle_phase, status: planned |
| Step 2 | Validate lifecycle_phase | Cross-check against PHASE_LIFECYCLE.md §2A. Valid keys: 0,1,2,3,4 only. Dotted and named values forbidden. |
| Step 3 | Create PLAN.md | docs/plans/<phase>/<TASK_ID>/PLAN.md — required sections: mission, constraints, verification commands, approval references, evidence paths |
| Step 4 | Populate meta.yml fully | Add: Depends On, Touches, Invariant(s), Work, Acceptance Criteria, Verification Commands, Evidence Artifact(s), Failure Modes, must_read, evidence, verification, client, assigned_agent, model, implementation_plan |
| Step 5 | Create EXEC_LOG.md | docs/plans/<phase>/<TASK_ID>/EXEC_LOG.md — append-only from this point. Record every command, error, fix, and verification outcome |
| Step 6 | Register in task index | Register in docs/tasks/PHASE0_TASKS.md or PHASE1_TASKS.md with all required fields |
| Step 7 | Begin implementation | Implementation may not begin until steps 1-6 are complete and meta.yml references a valid PLAN.md |

# 3. Approval Artifact Requirements

All regulated-surface changes require two-stage approval artifacts. Both stages are mandatory.

## 3.1 Stage A — Pre-push (required before any push to a regulated surface)

- Markdown: approvals/YYYY-MM-DD/BRANCH-<branch-name>.md

- Required H2 headers: Summary, Scope, Invariants & Phase Discipline, AI Disclosure, Verification & Evidence, Risk Assessment, Approval, Cross-References

- Sidecar JSON: approvals/YYYY-MM-DD/BRANCH-<branch-name>.approval.json (must pass approval_sidecar.schema.json)

- change_ref field: branch/<branch-name>

- PR fields: nullable at this stage

- Evidence: evidence/phase1/approval_metadata.json with change_ref set to branch name

- Cross-reference line required: Approval Sidecar JSON: approvals/YYYY-MM-DD/BRANCH-<branch-name>.approval.json

## 3.2 Stage B — Post-push, PR-linked (required before merge)

- Markdown: approvals/YYYY-MM-DD/PR-<number>.md

- Same required H2 headers as Stage A

- Sidecar JSON: approvals/YYYY-MM-DD/PR-<number>.approval.json (must pass approval_sidecar.schema.json)

- change_ref field: pr/<number>

- All PR fields required at this stage

- Evidence: evidence/phase1/approval_metadata.json updated with PR number

- Cross-reference line required: Approval Sidecar JSON: approvals/YYYY-MM-DD/PR-<number>.approval.json

## 3.3 Regulated Surfaces Requiring Approval

- schema/migrations/**

- scripts/audit/**

- scripts/db/**

- docs/invariants/**

- INVARIANTS_MANIFEST.yml

- INVARIANTS_IMPLEMENTED.md

- INVARIANTS_ROADMAP.md

- CONTROL_PLANES.yml

- docs/operations/**

- evidence/**

# 4. Pre-Implementation: Branch Remediation (Execute First)

MUST EXECUTE BEFORE ANY OTHER TASK All resolved governance work and INV-134 work was committed to main in violation of the no-direct-push-to-main rule. The following branch operations must be completed and verified before any further implementation proceeds.

## 4.1 Branch: fix/governance-contradiction-resolution

Covers: all 17 governance contradiction resolution files (C1-C7, O1-O4 resolutions)

Execute these git commands in order:

git checkout -b fix/governance-contradiction-resolution

git add \

docs/operations/POLICY_PRECEDENCE.md \

docs/operations/GIT_CONVENTIONS.md \

docs/operations/REMEDIATION_TRACE_WORKFLOW.md \

docs/operations/TASK_CREATION_PROCESS.md \

docs/operations/AI_AGENT_OPERATION_MANUAL.md \

docs/operations/AGENTIC_SDLC_PHASE1_POLICY.md \

docs/operations/DEV_WORKFLOW.md \

docs/operations/rules/lifecycle_phase_taxonomy.yml \

docs/operations/rules/lifecycle_phase_artifacts.yml \

docs/operations/rules/lifecycle_phase_process.yml \

AGENT_ENTRYPOINT.md \

IDE_AGENT_ENTRYPOINT.md \

AGENTS.md \

.agent/README.md \

.agent/workflows/git-conventions.md \

.codex/agents/security_guardian.md \

.codex/rules/02-invariants-contract.md

git commit -m "Phase 1: resolve governance contradictions C1 C2 C3 C4 C5 C6 C7 O1 O2 O3 O4"

Verification after commit:

git log --oneline -5

git diff main...HEAD --name-only

git status  # must show clean working tree

Required Stage A approval artifacts for this branch (create before pushing):

- approvals/2026-03-07/BRANCH-fix-governance-contradiction-resolution.md

- approvals/2026-03-07/BRANCH-fix-governance-contradiction-resolution.approval.json

- evidence/phase1/approval_metadata.json (change_ref: branch/fix-governance-contradiction-resolution)

## 4.2 Branch: fix/inv-134-dep-audit-gate

Covers: INV-134 / SEC-G08 dependency audit gate implementation files

Execute these git commands in order:

git checkout main

git checkout -b fix/inv-134-dep-audit-gate

# Cherry-pick the INV-134 related commits from main

git log --oneline  # identify the INV-134 commit hashes

git cherry-pick <INV-134-commit-hash>

Required Stage A approval artifacts:

- approvals/2026-03-07/BRANCH-fix-inv-134-dep-audit-gate.md

- approvals/2026-03-07/BRANCH-fix-inv-134-dep-audit-gate.approval.json

- evidence/phase1/approval_metadata.json (change_ref: branch/fix-inv-134-dep-audit-gate)

# 5. Resolved Tasks — Retroactive Scaffolding Required

The following 11 contradictions and open issues were resolved by document creation or rewrite. All were committed to main (violation). Each resolved task requires retroactive scaffolding (meta.yml, PLAN.md, EXEC_LOG.md, task index entry) and branch remediation before the work can be considered legitimately complete.

TASK-GOV-C1: Authority Hierarchy — Policy Precedence Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: QA Verifier / Architect ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

AGENTS.md and .agent/README.md both claimed to be apex authority or single source of truth, creating an unresolvable conflict when an agent needed to determine which document governed on disagreement.

### Resolution Implemented

- Created: docs/operations/POLICY_PRECEDENCE.md — root authority hierarchy document

- Ranked all governance documents 1-7 with explicit conflict resolution rules

- Removed apex claim from .agent/README.md

- Updated AGENTS.md to replace 'single source of truth' with 'apex authority' with pointer to POLICY_PRECEDENCE.md

### Retroactive Task Scaffold Required

Create these files as part of the fix/governance-contradiction-resolution branch:

- tasks/TASK-GOV-C1/meta.yml — with task_id, title, owner_role, lifecycle_phase: 1, status: completed

- docs/plans/phase1/TASK-GOV-C1/PLAN.md — mission: resolve authority hierarchy conflict; evidence: POLICY_PRECEDENCE.md creation

- docs/plans/phase1/TASK-GOV-C1/EXEC_LOG.md — record all commands run and verification outcomes

- docs/tasks/PHASE1_TASKS.md entry for TASK-GOV-C1

### Verification Commands

grep -r "single source of truth" docs/operations/ docs/invariants/ .agent/ .codex/ AGENTS.md AGENT_ENTRYPOINT.md

Must return zero results.

grep -r "governs on conflict" docs/operations/ docs/invariants/ .agent/ .codex/ AGENTS.md AGENT_ENTRYPOINT.md

Must return zero results.

test -f docs/operations/POLICY_PRECEDENCE.md && echo 'PASS: File exists'

### Evidence Path

- evidence/phase1/governance_c1_policy_precedence.json — must confirm zero apex re-claim hits, file existence, and authority chain intact

### Failure Modes

- Evidence file missing

- grep returns non-zero results — apex re-claim exists in another document

- POLICY_PRECEDENCE.md deleted or missing precedence rank table

TASK-GOV-C2C3: Commit and Branch Format — GIT_CONVENTIONS.md Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: QA Verifier / Architect ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

Commit format and branch naming were defined in both .agent/workflows/git-conventions.md (using dotted phase keys like 0.1, 0.2) and DEV_WORKFLOW.md, creating conflicting rules. Dotted keys were not valid lifecycle phase keys per PHASE_LIFECYCLE.md.

### Resolution Implemented

- Created: docs/operations/GIT_CONVENTIONS.md as the only normative source for commit format and branch naming

- Task-linked commit format: Phase <lifecycle_key>: <description>  or  Wave <wave_key>: <description>

- Housekeeping commit format: <type>(<scope>): <description> with task ref in footer

- Branch format: <category>/<lifecycle_key>-<kebab-description> for task work

- Retired .agent/workflows/git-conventions.md to a pointer stub only

- Forbidden: dotted keys (0.1, 0.2), named keys (Hardening), housekeeping format on task-linked work

### Retroactive Task Scaffold Required

- tasks/TASK-GOV-C2C3/meta.yml

- docs/plans/phase1/TASK-GOV-C2C3/PLAN.md

- docs/plans/phase1/TASK-GOV-C2C3/EXEC_LOG.md

- docs/tasks/PHASE1_TASKS.md entry

### Verification Commands

test -f docs/operations/GIT_CONVENTIONS.md && echo 'PASS'

grep -n "normative" .agent/workflows/git-conventions.md  # must return pointer text only

grep -n "0\.1\|0\.2\|Hardening" docs/operations/GIT_CONVENTIONS.md  # must return zero

### Evidence Path

- evidence/phase1/governance_c2c3_git_conventions.json

### Failure Modes

- Evidence file missing

- .agent/workflows/git-conventions.md still contains normative rules (not just pointer)

- Dotted phase key pattern found in GIT_CONVENTIONS.md

TASK-GOV-C7: Lifecycle Taxonomy YAML Enforcement Rules Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: QA Verifier / Architect ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

PHASE_LIFECYCLE.md defined valid lifecycle phase keys but no machine-enforceable rule files existed to prevent forbidden values (dotted keys, named values like 'Hardening') from appearing in task metadata. Validation was purely manual.

### Resolution Implemented

- Created: docs/operations/rules/lifecycle_phase_taxonomy.yml — allowed keys: [0,1,2,3,4], forbidden patterns: ^\d+\.\d+$, forbidden named values: [Hardening]

- Created: docs/operations/rules/lifecycle_phase_artifacts.yml — per-phase required artifact paths for phases 0-4

- Created: docs/operations/rules/lifecycle_phase_process.yml — preflight steps PRE-01 through PRE-06, carry-forward CF-01 through CF-04, agent refusal protocol

### Retroactive Task Scaffold Required

- tasks/TASK-GOV-C7/meta.yml

- docs/plans/phase1/TASK-GOV-C7/PLAN.md

- docs/plans/phase1/TASK-GOV-C7/EXEC_LOG.md

- docs/tasks/PHASE1_TASKS.md entry

### Verification Commands

test -f docs/operations/rules/lifecycle_phase_taxonomy.yml && echo 'PASS'

test -f docs/operations/rules/lifecycle_phase_artifacts.yml && echo 'PASS'

test -f docs/operations/rules/lifecycle_phase_process.yml && echo 'PASS'

python3 -c "import yaml; d=yaml.safe_load(open('docs/operations/rules/lifecycle_phase_taxonomy.yml')); assert '0' in d['allowed_keys'] and '4' in d['allowed_keys']; print('PASS taxonomy keys')"

### Evidence Path

- evidence/phase1/governance_c7_lifecycle_taxonomy.json

### Failure Modes

- Evidence file missing

- Any of the three rule files absent

- allowed_keys does not contain all of 0,1,2,3,4

TASK-GOV-C4O4: Remediation Trace Trigger Canonicalization Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: QA Verifier / Architect ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

Multiple documents partially defined Change Trace and DRD triggers, with inconsistent thresholds. It was unclear whether DRD required a severity axis, time axis, both, or either. Thresholds differed between documents.

### Resolution Implemented

- REMEDIATION_TRACE_WORKFLOW.md is now the only authoritative source for all trace rules

- Change Trace: required for any regulated-surface change, regardless of failure

- Failure Trace / DRD: additionally required when failure meets dual-axis thresholds (severity AND time/attempt)

- DRD Lite minimum triggers: severity L1+, OR blocked >15 min, OR >2 failed attempts, OR >30 min delay

- DRD Full triggers: severity L2/L3, OR 2 full reruns without convergence, OR first blocker changes between reruns

- AI_AGENT_OPERATION_MANUAL.md and TASK_CREATION_PROCESS.md updated to point here — no independent restatement

### Retroactive Task Scaffold Required

- tasks/TASK-GOV-C4O4/meta.yml

- docs/plans/phase1/TASK-GOV-C4O4/PLAN.md

- docs/plans/phase1/TASK-GOV-C4O4/EXEC_LOG.md

- docs/tasks/PHASE1_TASKS.md entry

### DRD Trigger Table (Canonical — from REMEDIATION_TRACE_WORKFLOW.md)

| Axis | Condition | Required Response |
| --- | --- | --- |
| Severity | L0 — trivial, one-pass fix | No DRD required |
| Severity | L1 — local blocker interrupting execution | DRD Lite required |
| Severity | L2 — non-converging or multi-gate failure | DRD Full required |
| Severity | L3 — cross-task or systemic issue | DRD Full + prevention tracking |
| Time/Attempt | Blocked > 15 minutes | DRD Lite minimum, regardless of severity |
| Time/Attempt | More than 2 failed attempts | DRD Lite minimum, regardless of severity |
| Time/Attempt | Push/merge delay > 30 min caused by blocker | DRD Lite minimum, regardless of severity |

### Verification Commands

grep -n "DRD Trigger\|dual-axis" docs/operations/REMEDIATION_TRACE_WORKFLOW.md  # must return results

grep -n "independently restate\|define.*DRD" docs/operations/AI_AGENT_OPERATION_MANUAL.md  # must return zero

### Evidence Path

- evidence/phase1/governance_c4o4_trace_triggers.json

### Failure Modes

- Evidence file missing

- DRD thresholds re-defined in any document other than REMEDIATION_TRACE_WORKFLOW.md

TASK-GOV-O1: Task Scaffold Sequence Canonicalization Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: QA Verifier / Architect ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

The mandatory 7-step task creation sequence was not consistently enforced. Documents described the sequence with different orderings and omitted required steps.

### Resolution Implemented

TASK_CREATION_PROCESS.md §2 now mandates the exact 7-step sequence (see Section 2 of this document). The sequence is: stub meta.yml → validate lifecycle_phase → create PLAN.md → populate meta.yml fully → create EXEC_LOG.md → register in task index → begin implementation.

### Retroactive Task Scaffold Required

- tasks/TASK-GOV-O1/meta.yml

- docs/plans/phase1/TASK-GOV-O1/PLAN.md

- docs/plans/phase1/TASK-GOV-O1/EXEC_LOG.md

- docs/tasks/PHASE1_TASKS.md entry

### Verification Commands

grep -n "Step 1.*Step 7\|mandatory creation sequence" docs/operations/TASK_CREATION_PROCESS.md

grep -c "Step [1-7]" docs/operations/TASK_CREATION_PROCESS.md  # must return >= 7

### Evidence Path

- evidence/phase1/governance_o1_task_scaffold.json

### Failure Modes

- Evidence file missing

- Fewer than 7 steps found in TASK_CREATION_PROCESS.md §2

TASK-GOV-O2: Two-Stage Approval Model Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: QA Verifier / Security Guardian ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

The approval model was single-stage and PR-linked only. This meant no approval was possible before the first push, leaving a window where regulated-surface code could be pushed without pre-approval.

### Resolution Implemented

- Stage A: pre-push, branch-linked approval — path approvals/YYYY-MM-DD/BRANCH-<branch-name>.md + .approval.json

- Stage B: post-push, PR-linked approval — path approvals/YYYY-MM-DD/PR-<number>.md + .approval.json

- verify_agent_conformance.sh update deferred as follow-on task (open issue #5 — see Section 6)

- Stage A compliance is currently verified conversationally per PROCESS_FAILURE_ANALYSIS_RESOLUTION_PLAN_V2.md §5A

### Retroactive Task Scaffold Required

- tasks/TASK-GOV-O2/meta.yml

- docs/plans/phase1/TASK-GOV-O2/PLAN.md

- docs/plans/phase1/TASK-GOV-O2/EXEC_LOG.md

- docs/tasks/PHASE1_TASKS.md entry

### Verification Commands

grep -n "Stage A\|Stage B\|branch-linked\|BRANCH-" docs/operations/AI_AGENT_OPERATION_MANUAL.md

### Evidence Path

- evidence/phase1/governance_o2_two_stage_approval.json

### Failure Modes

- Evidence file missing

- Stage A path pattern not present in AI_AGENT_OPERATION_MANUAL.md

- Approval sidecar schema not validating both stage path patterns

TASK-GOV-O3: Agent Boot Sequence Canonicalization Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: QA Verifier / Architect ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

IDE_AGENT_ENTRYPOINT.md defined its own boot procedure independently of AI_AGENT_OPERATION_MANUAL.md, creating two competing startup sequences. Agents using different entry points could follow different initialization paths.

### Resolution Implemented

- Created: AGENT_ENTRYPOINT.md at repo root — only normative startup definition

- Canonical boot chain: Step 0 read .git/HEAD stop if main; Step 1 bootstrap.sh; Step 2 run_task.sh <TASK_ID>

- IDE_AGENT_ENTRYPOINT.md boot procedure replaced with pointer to AGENT_ENTRYPOINT.md

- AGENTIC_SDLC_PHASE1_POLICY.md §9 retitled Verification Commands (Reference) — no longer defines boot sequence

### Retroactive Task Scaffold Required

- tasks/TASK-GOV-O3/meta.yml

- docs/plans/phase1/TASK-GOV-O3/PLAN.md

- docs/plans/phase1/TASK-GOV-O3/EXEC_LOG.md

- docs/tasks/PHASE1_TASKS.md entry

### Verification Commands

test -f AGENT_ENTRYPOINT.md && echo 'PASS: root entrypoint exists'

grep -n "bootstrap.sh\|run_task.sh" AGENT_ENTRYPOINT.md  # must return both

grep -n "AGENT_ENTRYPOINT.md" IDE_AGENT_ENTRYPOINT.md  # must return pointer reference

### Evidence Path

- evidence/phase1/governance_o3_boot_sequence.json

### Failure Modes

- Evidence file missing

- AGENT_ENTRYPOINT.md missing from repo root

- IDE_AGENT_ENTRYPOINT.md still contains independent boot procedure (not pointer)

TASK-GOV-C5: Path Authority — Editable vs Regulated Path Split Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: Security Guardian / QA Verifier ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

AGENTS.md agent sections mixed editable paths and regulated paths requiring approval metadata in a single undifferentiated list. Agents could not determine from the list alone which paths required approval artifacts.

### Resolution Implemented

- All AGENTS.md agent sections now use two explicit headings: 'Editable paths' and 'Regulated paths requiring approval metadata'

- .codex/agents/security_guardian.md Path Authority section added with same split

- Principle: write authority (can edit) and approval requirement (must attach approval) are separate questions

### Retroactive Task Scaffold Required

- tasks/TASK-GOV-C5/meta.yml

- docs/plans/phase1/TASK-GOV-C5/PLAN.md

- docs/plans/phase1/TASK-GOV-C5/EXEC_LOG.md

- docs/tasks/PHASE1_TASKS.md entry

### Verification Commands

grep -n "Editable paths\|Regulated paths requiring approval" AGENTS.md

grep -n "Editable paths\|Regulated paths requiring approval" .codex/agents/security_guardian.md

### Evidence Path

- evidence/phase1/governance_c5_path_authority.json

### Failure Modes

- Evidence file missing

- Either heading absent from AGENTS.md or security_guardian.md

TASK-GOV-C6: INVARIANTS_QUICK Regeneration Rule Status: Retroactive Scaffold Required ¦ Phase: 1 ¦ Owner: Invariants Curator ¦ Branch: fix/governance-contradiction-resolution

### Problem Statement

The INVARIANTS_QUICK regeneration trigger was inconsistently defined. Multiple documents mentioned it but with different trigger conditions and no single authoritative source.

### Resolution Implemented

- .codex/rules/02-invariants-contract.md now owns the canonical rule

- Trigger: any change to INVARIANTS_MANIFEST.yml

- Command: scripts/audit/generate_invariants_quick

- Requirement: result must be staged before commit (git add)

### Retroactive Task Scaffold Required

- tasks/TASK-GOV-C6/meta.yml

- docs/plans/phase1/TASK-GOV-C6/PLAN.md

- docs/plans/phase1/TASK-GOV-C6/EXEC_LOG.md

- docs/tasks/PHASE1_TASKS.md entry

### Verification Commands

grep -n "generate_invariants_quick\|INVARIANTS_MANIFEST" .codex/rules/02-invariants-contract.md

### Evidence Path

- evidence/phase1/governance_c6_invariants_quick.json

### Failure Modes

- Evidence file missing

- Rule absent from .codex/rules/02-invariants-contract.md

TASK-INV-134: INV-134 — SEC-G08 Dependency Audit Gate Status: Retroactive Scaffold Required + Implementation Incomplete ¦ Phase: 1 ¦ Owner: Security Guardian ¦ Branch: fix/inv-134-dep-audit-gate

### Problem Statement

SEC-G08 requires that all .NET dependencies be audited for known vulnerabilities before deployment. No automated gate existed to enforce this in CI. INV-134 was declared to close this gap. The dotnet_dependency_audit.sh script was rewritten, but the full task scaffold (meta.yml, PLAN.md, EXEC_LOG.md, task index entry) was never created, the CI wiring was not confirmed, and Stage A approval artifacts are missing.

### Implementation Status

- DONE: docs/invariants/id-management/INVARIANT_ID_MANAGEMENT.md created (INV-134 declared)

- DONE: scripts/security/dotnet_dependency_audit.sh rewritten for SEC-G08 gate

- DONE: CONTROL_PLANES.yml SEC-G08 annotation added (but committed to main — violation)

- NOT DONE: tasks/INV-134/meta.yml missing

- NOT DONE: docs/plans/phase1/INV-134/PLAN.md missing

- NOT DONE: docs/plans/phase1/INV-134/EXEC_LOG.md missing

- NOT DONE: Task index entry in docs/tasks/PHASE1_TASKS.md missing

- NOT DONE: Stage A approval artifacts missing

- NOT DONE: CI wiring of dotnet_dependency_audit.sh not confirmed

### Full Task Scaffold to Create

### Step 1 — meta.yml stub (create first)

Path: tasks/INV-134/meta.yml

task_id: INV-134

title: Declare and gate SEC-G08 .NET dependency audit invariant

owner_role: Security Guardian

lifecycle_phase: '1'

status: in-progress

### Step 2 — Validate lifecycle_phase: 1

Confirm docs/PHASE1/PHASE1_CONTRACT.md and docs/PHASE1/phase1_contract.yml exist. Confirm evidence/phase1/ namespace exists. Confirm AGENTIC_SDLC_PHASE1_POLICY.md exists. All Phase-1 required artifacts must be present before using lifecycle_phase: 1.

### Step 3 — PLAN.md

Path: docs/plans/phase1/INV-134/PLAN.md

Required sections:

- Mission: Wire scripts/security/dotnet_dependency_audit.sh as a fail-closed CI gate satisfying SEC-G08 and INV-134

- Constraints: Must not bypass PHASE1 evidence namespace. Must emit evidence/phase1/dep_audit_gate.json on pass. Must block merge on any vulnerable dependency.

- Verification commands (see Step 4)

- Approval references: approvals/2026-03-07/BRANCH-fix-inv-134-dep-audit-gate.md

- Evidence paths: evidence/phase1/dep_audit_gate.json

### Step 4 — meta.yml full population

Depends On: TASK-GOV-C5 (path authority), TASK-GOV-O2 (approval model)

Touches:

- scripts/security/dotnet_dependency_audit.sh  # editable

- .github/workflows/**                          # regulated

- docs/invariants/**                            # regulated

- CONTROL_PLANES.yml                            # regulated

Invariant: INV-134

Work: Wire dotnet_dependency_audit.sh into CI; emit evidence; confirm SEC-G08 gate closes

Acceptance Criteria:

- scripts/security/dotnet_dependency_audit.sh exits 1 on vulnerable dependency

- CI blocks merge when script exits non-zero

- evidence/phase1/dep_audit_gate.json emitted on clean run

- CONTROL_PLANES.yml SEC-G08 row status = implemented

Verification Commands:

- bash scripts/security/dotnet_dependency_audit.sh --dry-run

- test -f evidence/phase1/dep_audit_gate.json

- grep 'implemented' CONTROL_PLANES.yml | grep SEC-G08

Evidence Artifacts:

- evidence/phase1/dep_audit_gate.json

Failure Modes:

- Evidence file missing

- Script exits 0 on a known-vulnerable test dependency

- CI gate not wired to block merge

- CONTROL_PLANES.yml SEC-G08 still shows planned/roadmap

### Step 5 — EXEC_LOG.md

Path: docs/plans/phase1/INV-134/EXEC_LOG.md

Append retroactive log of all commands run to date. Then continue logging from current point. Every test run, error, and fix must be recorded here.

### Step 6 — Task Index Entry

Register in docs/tasks/PHASE1_TASKS.md with all required fields: TASK ID, Title, Owner Role, Depends On, Touches, Invariant(s), Work, Acceptance Criteria, Verification Commands, Evidence Artifact(s), Failure Modes.

### Verification Commands

test -f tasks/INV-134/meta.yml && echo 'PASS: meta.yml exists'

test -f docs/plans/phase1/INV-134/PLAN.md && echo 'PASS: PLAN.md exists'

test -f docs/plans/phase1/INV-134/EXEC_LOG.md && echo 'PASS: EXEC_LOG.md exists'

bash scripts/security/dotnet_dependency_audit.sh --dry-run

test -f evidence/phase1/dep_audit_gate.json && echo 'PASS: evidence exists'

grep 'INV-134' docs/tasks/PHASE1_TASKS.md && echo 'PASS: registered in index'

### Evidence Path

- evidence/phase1/dep_audit_gate.json

- evidence/phase1/inv134_task_scaffold.json (confirming meta.yml, PLAN.md, EXEC_LOG.md exist and are non-empty)

### Failure Modes

- Evidence file missing

- Script exits 0 on known-vulnerable test dependency

- CI gate not wired to block merge

- meta.yml, PLAN.md, or EXEC_LOG.md missing

- Task not registered in PHASE1_TASKS.md

# 6. Open Issues — Full Implementation Required

The following 11 open issues are not resolved and require net-new implementation. Each is a full task following the mandatory 7-step scaffold sequence.

| ID | Severity | Description & Action Required | Owner |
| --- | --- | --- | --- |
| OI-01 | CRITICAL | INV-134 work on main — branch not created fix/inv-134-dep-audit-gate branch must be created. INV-134 commits must be moved off main. | Security Guardian |
| OI-02 | CRITICAL | INV-134 task scaffold missing Create tasks/INV-134/meta.yml, docs/plans/phase1/INV-134/PLAN.md, EXEC_LOG.md, and task index entry (see Section 5, TASK-INV-134). | Security Guardian |
| OI-03 | CRITICAL | INV-134 Stage A approval artifacts missing Create approvals/2026-03-07/BRANCH-fix-inv-134-dep-audit-gate.md and .approval.json before pushing the branch. | Security Guardian / Human Approver |
| OI-04 | HIGH | verify_agent_conformance.sh Stage A enforcement missing Script currently validates Stage B (PR-linked) only. Must be updated to enforce Stage A (branch-linked) approval artifacts pre-push. New task required with its own scaffold, approval artifacts, and CI wiring. | QA Verifier |
| OI-05 | HIGH | VERIFY_AGENT_CONFORMANCE_SPEC.md not updated for two-stage model Path: docs/operations/VERIFY_AGENT_CONFORMANCE_SPEC.md still describes single-stage PR-linked validation only. Must be updated to document both Stage A and Stage B validation behavior. | QA Verifier |
| OI-06 | MEDIUM | TASK_CREATION_PROCESS.md §3 quick-reference path list stale The quick-reference agent path list in §3 still contains old single-list format values that pre-date the editable/regulated split (C5 resolution). Must be updated to reflect split format. | QA Verifier |
| OI-07 | CRITICAL | INV-134 / SEC-G08 CI gate wiring not confirmed dotnet_dependency_audit.sh must be wired into .github/workflows CI so it blocks merge on failure. Wiring must be tested with a known-vulnerable dependency. Evidence must be emitted. | Security Guardian |
| OI-08 | CRITICAL | All governance contradiction work on main — branch not created All 17 governance files must be moved to fix/governance-contradiction-resolution branch. See Section 4.1 for exact commands. | Architect / QA Verifier |
| OI-09 | HIGH | CONTROL_PLANES.yml SEC-G08 annotation committed to main This file change is part of INV-134 and must be on fix/inv-134-dep-audit-gate branch, not main. | Security Guardian |
| OI-10 | CRITICAL | Human trust in AI output is broken All 17 modified governance files require human review against agreed intent. AI cannot self-certify correctness. Human must review each file before any merge is authorized. | Human Approver |
| OI-11 | HIGH | Retroactive task scaffolds for C1-C7, O1-O4 missing None of the 11 resolved contradiction tasks have meta.yml, PLAN.md, EXEC_LOG.md, or task index entries. All must be created as part of fix/governance-contradiction-resolution branch. | QA Verifier / Architect |

# 7. Net-New Tasks (Not Yet Started)

The following tasks address open issues that require new implementation work — not retroactive scaffolding of already-implemented changes.

TASK-OI-04: Update verify_agent_conformance.sh for Two-Stage Approval Enforcement Status: NOT STARTED ¦ Phase: 1 ¦ Owner: QA Verifier ¦ Branch: fix/1-conformance-two-stage-approval

### Scope

- Modify scripts/audit/verify_agent_conformance.sh to validate Stage A (branch-linked) approval artifact before any push touching a regulated surface

- Validate Stage B (PR-linked) approval artifact before merge

- Both stage path patterns must be validated against approval_sidecar.schema.json

- Script must emit conformance evidence to evidence/phase1/agent_conformance_policy_guardian.json

### Full 7-Step Scaffold

- Create tasks/TASK-OI-04/meta.yml stub: task_id=TASK-OI-04, lifecycle_phase='1', status=planned

- Validate lifecycle_phase 1 artifacts exist (PHASE1_CONTRACT.md, phase1_contract.yml, AGENTIC_SDLC_PHASE1_POLICY.md)

- Create docs/plans/phase1/TASK-OI-04/PLAN.md — mission, Stage A/B path patterns, test cases for missing/invalid approvals

- Populate meta.yml: Depends On TASK-GOV-O2, Touches scripts/audit/verify_agent_conformance.sh (regulated), VERIFY_AGENT_CONFORMANCE_SPEC.md (regulated)

- Create docs/plans/phase1/TASK-OI-04/EXEC_LOG.md

- Register in docs/tasks/PHASE1_TASKS.md

- Begin implementation: edit verify_agent_conformance.sh; also update VERIFY_AGENT_CONFORMANCE_SPEC.md to describe both stages

### Approval Artifacts Required (Stage A before push)

- approvals/YYYY-MM-DD/BRANCH-fix-1-conformance-two-stage-approval.md

- approvals/YYYY-MM-DD/BRANCH-fix-1-conformance-two-stage-approval.approval.json

### Verification Commands

bash scripts/audit/verify_agent_conformance.sh --mode=stage-a --branch=test  # must exit 1 on missing Stage A artifact

bash scripts/audit/verify_agent_conformance.sh --mode=stage-b --pr=1  # must exit 1 on missing Stage B artifact

test -f evidence/phase1/agent_conformance_policy_guardian.json  # must exist after passing run

### Evidence Paths

- evidence/phase1/agent_conformance_policy_guardian.json

### Failure Modes

- Evidence file missing

- Script exits 0 when Stage A artifact is absent

- Script exits 0 when Stage B artifact is absent

- VERIFY_AGENT_CONFORMANCE_SPEC.md not updated (stale spec)

TASK-OI-07: Wire dotnet_dependency_audit.sh into CI Pipeline Status: NOT STARTED ¦ Phase: 1 ¦ Owner: Security Guardian ¦ Branch: fix/1-dep-audit-ci-wiring

### Scope

- Add or update .github/workflows/ CI job to invoke scripts/security/dotnet_dependency_audit.sh on every PR touching .NET source

- CI job must block merge if script exits non-zero (vulnerable dependency found)

- Must emit evidence/phase1/dep_audit_gate.json on clean run

- Must be tested with a known-vulnerable test dependency to confirm fail-closed behavior

### Full 7-Step Scaffold

- Create tasks/TASK-OI-07/meta.yml stub: task_id=TASK-OI-07, lifecycle_phase='1', status=planned

- Validate lifecycle_phase 1 artifacts

- Create docs/plans/phase1/TASK-OI-07/PLAN.md — mission: CI fail-closed gate for INV-134/SEC-G08

- Populate meta.yml: Depends On TASK-INV-134, Touches .github/workflows/** (regulated), scripts/security/dotnet_dependency_audit.sh (regulated)

- Create docs/plans/phase1/TASK-OI-07/EXEC_LOG.md

- Register in docs/tasks/PHASE1_TASKS.md

- Implement: add CI workflow step; test fail-closed behavior; emit evidence

### Approval Artifacts Required (Stage A before push)

- approvals/YYYY-MM-DD/BRANCH-fix-1-dep-audit-ci-wiring.md

- approvals/YYYY-MM-DD/BRANCH-fix-1-dep-audit-ci-wiring.approval.json

### Verification Commands

bash scripts/security/dotnet_dependency_audit.sh --test-fail  # must exit 1 (vulnerable test dep)

bash scripts/security/dotnet_dependency_audit.sh  # must exit 0 on clean dep tree

test -f evidence/phase1/dep_audit_gate.json && echo 'PASS'

grep 'dep-audit' .github/workflows/*.yml  # must return the CI job reference

### Evidence Paths

- evidence/phase1/dep_audit_gate.json

- evidence/phase1/dep_audit_ci_wiring.json (confirms workflow job registered, fail-closed test result)

### Failure Modes

- Evidence file missing

- Script exits 0 on known-vulnerable test dependency (fail-open gate)

- CI job absent from .github/workflows/

- PR merge allowed despite CI job failing

# 8. Recommended Implementation Order

Execute tasks in this sequence. Do not advance to a later stage until all CRITICAL items in the current stage are verified and evidence exists.

| Stage | Task(s) | Action | Gate |
| --- | --- | --- | --- |
| 1 | OI-08, OI-09, OI-01 | Create fix/governance-contradiction-resolution and fix/inv-134-dep-audit-gate branches. Move all work off main. | git status clean on main |
| 2 | OI-03 | Create Stage A approval artifacts for both branches before any push. | Approval files exist |
| 3 | OI-11 + TASK-GOV-C1 through C7, O1-O4 | Create retroactive task scaffolds (meta.yml, PLAN.md, EXEC_LOG.md, task index entries) for all 11 resolved contradiction tasks. | All scaffold files exist |
| 4 | OI-02, OI-10 | Create INV-134 task scaffold. Human reviews all 17 governance files against agreed intent. | Human sign-off |
| 5 | OI-05, OI-06 | Update VERIFY_AGENT_CONFORMANCE_SPEC.md for two-stage model. Fix TASK_CREATION_PROCESS.md §3 stale path list. | Spec matches implementation |
| 6 | TASK-OI-04 | Implement two-stage approval enforcement in verify_agent_conformance.sh. | Script rejects missing Stage A |
| 7 | TASK-OI-07 | Wire dotnet_dependency_audit.sh into CI. Test fail-closed behavior with known-vulnerable dependency. | CI blocks on vulnerability |
| 8 | All tasks | Run verify_agent_conformance.sh and pre_ci.sh. Confirm all evidence files exist. Create Stage B approval artifacts. Open PRs. | All evidence present |

# 9. Complete Evidence Checklist

All of the following evidence files must exist and be non-empty before any merge is authorized. This checklist is the definitive gate for implementation completeness.

| Evidence File Path | Producing Task | What It Must Confirm |
| --- | --- | --- |
| evidence/phase1/governance_c1_policy_precedence.json | TASK-GOV-C1 | Apex claim elimination verified |
| evidence/phase1/governance_c2c3_git_conventions.json | TASK-GOV-C2C3 | GIT_CONVENTIONS.md normative; stub retired |
| evidence/phase1/governance_c4o4_trace_triggers.json | TASK-GOV-C4O4 | DRD thresholds canonical in REMEDIATION_TRACE_WORKFLOW.md only |
| evidence/phase1/governance_c5_path_authority.json | TASK-GOV-C5 | Editable/regulated split present in AGENTS.md and security_guardian.md |
| evidence/phase1/governance_c6_invariants_quick.json | TASK-GOV-C6 | Regeneration rule canonical in .codex/rules/02-invariants-contract.md |
| evidence/phase1/governance_c7_lifecycle_taxonomy.json | TASK-GOV-C7 | All three rule YAML files exist with valid keys |
| evidence/phase1/governance_o1_task_scaffold.json | TASK-GOV-O1 | 7-step sequence present and complete in TASK_CREATION_PROCESS.md §2 |
| evidence/phase1/governance_o2_two_stage_approval.json | TASK-GOV-O2 | Stage A and Stage B approval formats defined in AI_AGENT_OPERATION_MANUAL.md |
| evidence/phase1/governance_o3_boot_sequence.json | TASK-GOV-O3 | AGENT_ENTRYPOINT.md at root; IDE pointer present |
| evidence/phase1/dep_audit_gate.json | TASK-INV-134 / TASK-OI-07 | dotnet_dependency_audit.sh passes clean dep tree |
| evidence/phase1/inv134_task_scaffold.json | TASK-INV-134 | meta.yml, PLAN.md, EXEC_LOG.md all non-empty |
| evidence/phase1/dep_audit_ci_wiring.json | TASK-OI-07 | CI workflow job registered and fail-closed test passed |
| evidence/phase1/agent_conformance_policy_guardian.json | TASK-OI-04 | verify_agent_conformance.sh validates both Stage A and Stage B |
| evidence/phase1/approval_metadata.json | All regulated tasks | change_ref, approver_id, ai_prompt_hash, model_id all populated |

# 10. Key File Reference

Canonical locations for all files created, modified, or referenced in this implementation plan.

## 10.1 Governance Documents (Created or Rewritten)

| File Path | Status | Purpose |
| --- | --- | --- |
| docs/operations/POLICY_PRECEDENCE.md | NEW | Authority hierarchy root document |
| docs/operations/GIT_CONVENTIONS.md | NEW | Only normative commit and branch format source |
| docs/operations/REMEDIATION_TRACE_WORKFLOW.md | REWRITTEN | Only source for Change Trace and DRD rules |
| docs/operations/TASK_CREATION_PROCESS.md | REWRITTEN | 7-step scaffold sequence and trace requirements |
| docs/operations/AI_AGENT_OPERATION_MANUAL.md | REWRITTEN | Apex authority — task lifecycle, approvals, regulated surfaces |
| docs/operations/AGENTIC_SDLC_PHASE1_POLICY.md | EDITED | §9 retitled; boot sequence pointer updated |
| docs/operations/DEV_WORKFLOW.md | EDITED | Updated to defer to GIT_CONVENTIONS.md and POLICY_PRECEDENCE.md |
| docs/operations/rules/lifecycle_phase_taxonomy.yml | NEW | Machine-enforceable lifecycle key rules (allowed: 0,1,2,3,4) |
| docs/operations/rules/lifecycle_phase_artifacts.yml | NEW | Per-phase required artifact paths |
| docs/operations/rules/lifecycle_phase_process.yml | NEW | Preflight PRE-01 to PRE-06, carry-forward CF-01 to CF-04 |
| AGENT_ENTRYPOINT.md | NEW | Only normative agent boot sequence (root level) |
| IDE_AGENT_ENTRYPOINT.md | EDITED | Replaced boot procedure with pointer to AGENT_ENTRYPOINT.md |
| AGENTS.md | EDITED | Updated apex claim; added editable/regulated path split |
| .agent/README.md | EDITED | Removed apex authority claim; points to POLICY_PRECEDENCE.md |
| .agent/workflows/git-conventions.md | EDITED | Retired to pointer stub only |
| .codex/agents/security_guardian.md | EDITED | Added Path Authority section with editable/regulated split |
| .codex/rules/02-invariants-contract.md | EDITED | INVARIANTS_QUICK regeneration rule canonicalized here |

## 10.2 INV-134 / SEC-G08 Files

| File Path | Status | Purpose |
| --- | --- | --- |
| docs/invariants/id-management/INVARIANT_ID_MANAGEMENT.md | NEW | INV-134 declared |
| scripts/security/dotnet_dependency_audit.sh | REWRITTEN | SEC-G08 dependency audit script (gate implementation) |
| CONTROL_PLANES.yml | EDITED | SEC-G08 annotation added |
| docs/operations/PROCESS_FAILURE_ANALYSIS_RESOLUTION_PLAN_V2.md | NEW | Failure analysis and resolution plan |
| docs/invariants/INVARIANTS_MANIFEST.yml | EDITED | INV-134 entry added |
| docs/control_planes/CONTROL_PLANES.yml | EDITED | SEC-G08 control plane annotation |

# 11. Important: Human Review Requirement

ALL CONTENT REQUIRES HUMAN REVIEW BEFORE MERGE The AI that implemented these governance changes committed all work to main in violation of the branch discipline rules it had just written. This is a first-order trustworthiness failure. It demonstrates that AI output cannot be self-certified as correct. Required before any merge:

- Human reads every one of the 17 modified governance files and verifies that the content matches the agreed intent (as summarized in Sections 5 and 6 of this document)

- Human confirms that no unintended changes were introduced in any file

- Human verifies that all contradiction resolutions (C1-C7, O1-O4) are correctly implemented and do not introduce new conflicts

- Human confirms that the authority hierarchy in POLICY_PRECEDENCE.md accurately reflects intended governance

- Human signs Stage A approval artifacts for both branches before pushing

- Human signs Stage B approval artifacts after PRs are opened

- Human verifies that verify_agent_conformance.sh passes for both branches before authorizing merge

- Human spot-checks evidence files to confirm they reflect actual verification outcomes, not placeholder content

This document itself is AI-generated and subject to the same review requirement. If any task description, file path, command, or procedure in this document conflicts with the actual repository state or with an agreed decision, the repository state and agreed decision take precedence.